FINAL PROJECT DELIVERY

Eatinity Disaster Recovery Plan

Cross-region recovery automation for AWS infrastructure, data, identity, email, and application services

Recovery drill outcome: The Eatinity workload was rebuilt and validated in ca-central-1 from a successful us-east-1 source environment. Terraform reported zero destroys, seven AWS Backup recovery points were copied cross-region, five DynamoDB datasets were restored and validated, Cognito users were recovered, SES domain/DKIM verification succeeded, and the regional application completed functional testing.

Prepared for: David - Final Project / Disaster Recovery submission
Application: Eatinity
Source region: US East (N. Virginia) - us-east-1
Recovery region: Canada (Central) - ca-central-1
Recovery drill date: July 21-22, 2026

# 1. Executive Summary

This Disaster Recovery Plan explains how Eatinity and its supporting AWS infrastructure can be restored after a regional failure or major outage. The plan uses Terraform for repeatable infrastructure provisioning and AWS Backup for native, cross-region protection of Amazon DynamoDB and Amazon S3. Recovery automation is implemented through reviewed PowerShell runbooks that test prerequisites, start backups, copy recovery points, restore into isolated drill resources, validate record counts, and promote restored data into the regional application tables.

The recovery drill preserved the original us-east-1 environment. All recovery infrastructure used a region-derived naming prefix, eatinity-prod-cac1, and was created in ca-central-1. The drill also recovered Cognito users and groups, established a controlled password-reset process, configured regional SES identity and DKIM, and deployed the frontend using dynamic Terraform outputs rather than hard-coded endpoints.

## 1.1 Requirement Coverage

| Instructor requirement | Implemented evidence | Status |
| --- | --- | --- |
| Infrastructure Recovery | Terraform modules, regional variables, saved plans, apply output, and repository screenshot placeholder | Complete |
| Database Recovery | AWS Backup plan/vaults, cross-region copies, five DynamoDB restores, S3 restores, and record-count validation | Complete |
| Application Validation | Regional CloudFront deployment, Cognito sign-in recovery, product/order/Stripe workflow tests, SES verification | Complete |
| Security Scanning | GitHub Actions workflow using Trivy for vulnerabilities, secrets, dependencies, IaC misconfiguration, and optional images | Implemented; push to GitHub to execute |

## 1.2 Recovery Objectives

| Objective | Target / implementation | Evidence |
| --- | --- | --- |
| Recovery Point Objective (RPO) | 24 hours maximum under the scheduled daily backup rule; lower for on-demand drill backups | AWS Backup cron schedule at 05:00 UTC |
| Recovery Time Objective (RTO) | Target 4 hours for an operator-led regional restoration | Drill demonstrated parallel backup copy, Terraform deployment, restore, and validation |
| Retention | 35 days in source vault; 90 days in recovery-region vault | Terraform recovery_backup module |
| Isolation | Restore into temporary drill resources before controlled promotion | eatinity-recovery-drill-* tables and validation scripts |

# 2. Recovery Architecture

The recovery design separates infrastructure configuration, protected data, restored data, and validation evidence. Terraform creates the recovery services and permissions. AWS Backup stores native recovery points in the source vault and copies them to a destination vault in ca-central-1. Restores first land in isolated drill resources so their structure and contents can be checked without overwriting active destination resources.

Figure 1. Cross-region disaster recovery architecture

INSERT SCREENSHOT 1 HERE Insert an AWS architecture diagram or console screenshot showing us-east-1 source resources, AWS Backup source vault, cross-region copy, ca-central-1 recovery vault, restored DynamoDB/S3, Cognito, SES, API Gateway, Lambda, CloudFront, and the regional frontend.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

## 2.1 Protected and Rebuilt Services

| Layer | Source / protection | Recovery implementation |
| --- | --- | --- |
| Infrastructure | Terraform configuration and variables | Recreate 99 AWS resources using regional and account-aware names |
| DynamoDB | Five source tables protected by AWS Backup | Restore drill tables, validate, then copy 97 records to five destination tables |
| S3 | Website and images buckets with versioning | Native S3 backup, cross-region recovery points, and restore to regional buckets |
| Identity | Cognito user pool in us-east-1 | Synchronize users, attributes, status, groups; controlled password re-establishment |
| Email | SES domain identity and templates | Regional SES identity, DKIM, MAIL FROM, SNS bounce/complaint monitoring |
| Application | React frontend, API Gateway, Lambda, Stripe test integration | Dynamic output-driven deployment to regional S3/CloudFront |

# 3. Infrastructure Recovery with IaC

Terraform is the authoritative recovery mechanism for the AWS platform. The production environment configuration is reusable across regions because the AWS region, project name, environment name, account ID, resource prefix, URLs, bucket names, Cognito identifiers, and frontend endpoints are calculated from variables, data sources, and module outputs. Region-specific strings are not embedded throughout the resource files.

## 3.1 Repository Organization

environments/production - regional variables, providers, checks, outputs, and module composition

modules/application - API Gateway, Lambda, IAM, CloudWatch, and application integrations

modules/database - DynamoDB tables, indexes, PITR, and deletion protection

modules/storage - S3 website/images buckets, versioning, encryption, and CORS

modules/identity - Cognito user pool, client, and authorizer configuration

modules/delivery - CloudFront distribution and optional public DNS

modules/operations - SES, DKIM, MAIL FROM, SNS, and notification configuration

modules/recovery_backup - AWS Backup vaults, plan, cross-region copy, IAM role, and operator policy

migration - prerequisite, backup, copy, restore, validation, Cognito, SES, and deployment scripts

Figure 2. IaC repository structure

INSERT SCREENSHOT 2 HERE Insert a VS Code Explorer screenshot showing eatinity-iac/environments/production, modules, migration, README files, and the GitHub Actions security workflow. Ensure secrets and terraform.tfvars values are not visible.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

## 3.2 Terraform Deployment Procedure

Select the recovery environment and review terraform.tfvars. The tested destination is ca-central-1 and the source region is us-east-1.

Run terraform validate to verify syntax and provider/module references.

Create a saved plan with terraform plan -out=<reviewed-name>.tfplan.

Review the summary and confirm that planned destruction is zero.

Apply the exact saved plan with terraform apply <reviewed-name>.tfplan.

Capture Terraform outputs for API, CloudFront, Cognito, buckets, backup vaults, and SES.

Run a final terraform plan and confirm that configuration drift is absent.

## 3.3 Deployment Results

Initial regional deployment: Terraform planned and created 99 resources in ca-central-1 with 0 changes and 0 destroys. Later reviewed plans added AWS Backup, operator permissions, dynamic frontend outputs, Cognito recovery permissions, and SES recovery resources. The final SES plan reported 16 additions, 1 IAM update, and 0 destroys.

Figure 3. Terraform plan and apply evidence

INSERT SCREENSHOT 3 HERE Insert the terminal screenshot showing a reviewed plan/apply result. Recommended evidence: 'Plan: 99 to add, 0 to change, 0 to destroy' plus the output block, or the final 'No changes' plan.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

Figure 4. Regional AWS resources

INSERT SCREENSHOT 4 HERE Insert an AWS Console screenshot from Canada (Central) showing the Eatinity resources and region selector. Good choices: CloudFormation-style resource list, DynamoDB tables, S3 buckets, API Gateway, or CloudFront distribution.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

## 3.4 Safety Controls

A recovery-region guard blocks accidental deployment to us-east-1 unless explicitly authorized.

Bucket force deletion is disabled and DynamoDB deletion protection is enabled.

Source data operations are read-only except for starting AWS Backup jobs.

Restore operations target isolated resources before promotion.

IAM PassRole is restricted to the dedicated AWS Backup role and backup.amazonaws.com.

Cognito source permissions are read-only; destination permissions are limited to recovery user/group operations.

terraform.tfvars and state/plan artifacts are excluded from version control because they may contain sensitive values.

# 4. Database and Object Storage Recovery

## 4.1 Backup Strategy

AWS Backup provides a native, policy-driven backup strategy for five DynamoDB tables and two S3 buckets. The plan runs daily at 05:00 UTC, retains source-region recovery points for 35 days, and copies recovery points to the ca-central-1 vault for 90 days. S3 versioning is a prerequisite. DynamoDB point-in-time recovery remains enabled as an additional table-level protection mechanism.

| Protected resource | Source name | Recovery destination |
| --- | --- | --- |
| DynamoDB audit | EatinityAuditLog | eatinity-prod-cac1-audit |
| DynamoDB categories | EatinityCategories | eatinity-prod-cac1-categories |
| DynamoDB orders | EatinityOrders | eatinity-prod-cac1-orders |
| DynamoDB products | EatinityProducts | eatinity-prod-cac1-products |
| DynamoDB users | EatinityUsers | eatinity-prod-cac1-users |
| S3 images | eatinity-prod-s3-images | eatinity-prod-cac1-969433238478-images |
| S3 website | eatinity-prod-s3-website | eatinity-prod-cac1-969433238478-website |

## 4.2 Automated Backup and Cross-Region Copy

Test-NativeBackupPrerequisites.ps1 verifies all source tables, S3 versioning, and AWS Backup service opt-in.

Start-NativeBackup.ps1 starts one native backup job per protected resource and records job metadata.

Get-NativeRecoveryJobStatus.ps1 monitors backup jobs until completion.

Start-NativeBackupCopy.ps1 copies each recovery point to eatinity-prod-cac1-recovery-vault in ca-central-1.

Copy status is monitored until all seven jobs are completed.

Figure 5. Seven completed cross-region recovery points

INSERT SCREENSHOT 5 HERE Insert the AWS CLI or AWS Backup console screenshot showing all five DynamoDB and two S3 copy jobs as COMPLETED in ca-central-1.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

## 4.3 DynamoDB Restore and Promotion

Each recovery point was restored first into an isolated table named eatinity-recovery-drill-<logical-name>-20260721. The restored tables were inspected and compared with the source. Copy-RestoredDynamoData.ps1 then promoted the validated records into the Terraform-managed destination tables. The script is idempotent: tables with the expected count are skipped, and evidence is written to migration/job-records.

| Dataset | Restored status | Records validated | Destination result |
| --- | --- | --- | --- |
| Audit | ACTIVE | 32 | PASS |
| Categories | ACTIVE | 8 | PASS |
| Orders | ACTIVE | 34 | PASS; 2 empty secondary-index keys sanitized |
| Products | ACTIVE | 21 | PASS |
| Users | ACTIVE | 2 | PASS |

Figure 6. DynamoDB restored drill tables

INSERT SCREENSHOT 6 HERE Insert the DynamoDB Tables screenshot listing all five eatinity-recovery-drill-* tables in ACTIVE state.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

Figure 7. DynamoDB record-count validation

INSERT SCREENSHOT 7 HERE Insert the PowerShell output showing Audit 32/32, Categories 8/8, Orders 34/34, Products 21/21, Users 2/2, followed by the successful destination copy evidence.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

## 4.4 S3 Restore

The website and image buckets were backed up using AWS Backup for S3, copied into the ca-central-1 vault, and restored to regional S3 resources. Versioning was enabled before backup. Recovery jobs were monitored by job ID and recovery-point ARN until they completed. This native approach scales better than exporting object lists to local JSON files and keeps recovery metadata within AWS Backup.

Figure 8. S3 backup and restore completion

INSERT SCREENSHOT 8 HERE Insert the AWS Backup console or CLI screenshot showing the website and image S3 jobs as COMPLETED, with resource type S3 and destination region ca-central-1.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

# 5. Identity and Email Recovery

## 5.1 Cognito Recovery

Cognito passwords and MFA secrets cannot be exported. The recovery automation therefore transfers only recoverable identity data: users, standard attributes, enabled/disabled status, groups, and group membership. The source user pool is read-only. Users are created in the destination pool with messages suppressed during bulk synchronization; a controlled invitation/reset process is then used to establish a new password.

| Validation item | Result |
| --- | --- |
| Source users | 2 |
| Destination users | 2 |
| Missing source users | 0 |
| Source group memberships | 1 |
| Destination group memberships | 1 |
| Validation | PASS |

Figure 9. Cognito synchronization and validation

INSERT SCREENSHOT 9 HERE Insert the Test-CognitoRecoveryUsers.ps1 screenshot showing 2 source users, 2 destination users, 0 missing users, matching group memberships, and Validation PASS.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

## 5.2 Cognito Password Challenge

The React frontend was enhanced to support Cognito's NEW_PASSWORD_REQUIRED challenge. A recovered user signs in with the temporary invitation password, enters and confirms a permanent password, and then receives a valid regional Cognito session. The frontend does not hard-code passwords or store them in Terraform.

Figure 10. Recovered user password and sign-in test

INSERT SCREENSHOT 10 HERE Insert the 'Choose New Password' page and/or the successfully authenticated recovery application page. Do not show any password or temporary credential.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

## 5.3 SES Regional Recovery

SES was configured independently in ca-central-1 because identities, sending quotas, and production-access status are regional. Terraform created the eatinity.ca domain identity, three DKIM records, a regional custom MAIL FROM domain, a configuration set, and separate SNS topics/subscriptions for bounce and complaint events. Template synchronization is automated; the source and destination template counts are both zero because the application currently sends non-template messages.

| SES validation | Result |
| --- | --- |
| Region | ca-central-1 |
| Domain verification | Success |
| DKIM enabled / verified | True / Success |
| Sending enabled | True |
| Production access | False - regional SES sandbox limitation |
| Template count | 0 source / 0 destination |

Figure 11. SES domain and DKIM validation

INSERT SCREENSHOT 11 HERE Insert the Test-SesRecovery.ps1 screenshot showing VerificationStatus Success, DkimVerificationStatus Success, and SendingEnabled True.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

Known limitation: ProductionAccessEnabled is False because ca-central-1 remains in the SES sandbox. This does not invalidate infrastructure recovery. A real production cutover requires an approved SES production-access request and verified sending/receiving identities while sandboxed.

# 6. Application Deployment and Validation

## 6.1 Dynamic Regional Deployment

Deploy-RegionalFrontend.ps1 builds the React application, reads Terraform outputs, writes a runtime configuration containing the regional API endpoint, image bucket, AWS region, Cognito pool ID, and client ID, uploads the build to the destination S3 website bucket, and creates a CloudFront invalidation. This makes the same application package reusable in another region without source-code endpoint changes.

## 6.2 Functional Validation Results

| Test | Expected result | Observed result |
| --- | --- | --- |
| CloudFront availability | Regional URL loads over HTTPS | PASS |
| Products/categories | Restored catalogue is displayed | PASS |
| Cognito sign-in | Recovered user can establish a new password and authenticate | PASS |
| Cart/checkout | Items can be selected and checkout starts | PASS |
| Stripe test payment | Stripe test session completes and redirects to regional success page | PASS |
| Order data | Order is written/read from ca-central-1 DynamoDB | PASS |
| Images/static assets | Assets load from regional S3/CloudFront | PASS |
| SES identity | Regional identity and DKIM validate | PASS; sandbox remains |

Figure 12. Restored regional application

INSERT SCREENSHOT 12 HERE Insert the ca-central-1 CloudFront application home/products page. Keep the CloudFront URL visible in the browser address bar.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

Figure 13. Stripe checkout and success validation

INSERT SCREENSHOT 13 HERE Insert the successful Stripe test payment or Thank You page from the recovery CloudFront URL. Ensure no payment card details are visible.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

Figure 14. Final IaC drift check

INSERT SCREENSHOT 14 HERE Insert the final terraform plan output showing 'No changes. Your infrastructure matches the configuration.' If not yet captured, run it only after all intended changes are applied.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

# 7. Security Scanning in CI/CD

A GitHub Actions workflow has been added at .github/workflows/security-scan.yml. It runs on pushes and pull requests to main and can also be started manually. The required filesystem job checks the codebase, dependency lockfiles, embedded secrets, and Terraform/AWS configuration for HIGH and CRITICAL findings. A manually supplied container image can be scanned by the optional image job. A qualifying finding returns a non-zero exit code and blocks the workflow before deployment.

| Scan coverage | Trivy mode | Pipeline behavior |
| --- | --- | --- |
| Codebase and dependencies | Filesystem vulnerability scan | Fail on HIGH/CRITICAL unfixed findings excluded |
| Secrets | Filesystem secret scanner | Detect credentials accidentally committed to Git |
| Terraform/IaC | Misconfiguration scanner | Identify insecure AWS/Terraform settings before deployment |
| Container image | Optional workflow_dispatch image scan | Scan supplied image reference before release |

Figure 15. GitHub Actions Trivy security scan

INSERT SCREENSHOT 15 HERE After committing and pushing, open GitHub > Actions > Security Scan. Insert the workflow summary showing the Trivy source/dependency/secret/IaC job and its result.

Evidence note: Crop sensitive values such as Stripe keys, webhook secrets, and temporary passwords before insertion.

Required follow-up: Commit and push the workflow to GitHub, correct any HIGH/CRITICAL findings, rerun it to green, and capture Figure 15. The local file alone does not prove that the hosted CI job executed.

# 8. End-to-End Recovery Runbook

Declare the incident, identify the unavailable region/services, and authorize recovery in ca-central-1.

Confirm AWS credentials, account ID, source region, destination region, and recovery configuration.

Run Terraform validate, plan, review, and apply to rebuild the regional infrastructure.

Run Test-NativeBackupPrerequisites.ps1 and select the latest valid recovery points.

Copy required recovery points to eatinity-prod-cac1-recovery-vault if not already present.

Restore DynamoDB and S3 into isolated drill resources; monitor job status to completion.

Validate DynamoDB schemas, indexes, counts, and sample records; validate S3 object availability.

Promote validated data into the Terraform-managed destination tables and buckets.

Synchronize Cognito users/groups, validate identity counts, and initiate controlled password establishment.

Apply and validate SES domain/DKIM settings; confirm alert subscriptions and regional sending eligibility.

Deploy the frontend with Deploy-RegionalFrontend.ps1 using dynamic Terraform outputs.

Test authentication, catalogue, images, checkout, Stripe test payment, order persistence, logs, and email behavior.

Run a final Terraform drift check, archive job records/screenshots, and obtain stakeholder approval for DNS cutover if required.

# 9. Evidence Register and Screenshot Checklist

| Fig. | Required screenshot | Suggested source | Added? |
| --- | --- | --- | --- |
| 1 | Cross-region architecture | AWS diagram / draw.io | [ ] |
| 2 | IaC repository | VS Code Explorer | [ ] |
| 3 | Terraform plan/apply | PowerShell terminal | [ ] |
| 4 | Regional resources | AWS Console ca-central-1 | [ ] |
| 5 | Seven completed copies | AWS Backup / CLI | [ ] |
| 6 | Five drill tables | DynamoDB Console | [ ] |
| 7 | Record validation | PowerShell output | [ ] |
| 8 | S3 restore | AWS Backup / S3 | [ ] |
| 9 | Cognito PASS | PowerShell output | [ ] |
| 10 | Password/sign-in test | Recovery frontend | [ ] |
| 11 | SES/DKIM success | PowerShell output | [ ] |
| 12 | Regional app | Browser | [ ] |
| 13 | Stripe success | Browser | [ ] |
| 14 | No-change plan | PowerShell terminal | [ ] |
| 15 | Trivy CI result | GitHub Actions | [ ] |

# 10. Automation and Evidence Files

The following files form the reproducible evidence package and should be submitted with or referenced by the report:

eatinity-iac/environments/production - Terraform environment, saved plans, variables, checks, and outputs

eatinity-iac/modules/recovery_backup - backup vaults, daily plan, cross-region copy, IAM role, and least-privilege operator policy

eatinity-iac/modules/operations - SES identity, DKIM, MAIL FROM, SNS bounce/complaint monitoring

eatinity-iac/migration - automated prerequisite, backup, copy, restore, validation, deployment, Cognito, and SES scripts

eatinity-iac/migration/job-records - timestamped JSON evidence for backup, copy, restore, DynamoDB promotion, Cognito sync, and SES template sync

.github/workflows/security-scan.yml - Trivy security gate for CI/CD

# 11. Limitations and Improvement Actions

Cognito passwords and MFA secrets cannot be copied. Users must establish a password in the recovery pool; MFA re-enrolment must be included in a production cutover plan.

SES production access is regional and ca-central-1 remains in the sandbox until AWS approves the request.

A public DNS failover was intentionally not performed during the drill. The regional CloudFront URL was used to avoid changing the live eatinity.ca application.

The current RTO target is an operational objective; future drills should capture start/end timestamps per stage to calculate measured RTO.

Trivy must run in GitHub after the workflow is pushed. Findings must be remediated or formally accepted before deployment.

Recovery drills should be scheduled quarterly, with evidence retained and the runbook updated after each exercise.

# 12. Conclusion

The Eatinity recovery drill demonstrated that the application can be rebuilt in a separate AWS region using Infrastructure as Code and restored using native AWS backup services. The source environment remained operational and unchanged. Infrastructure deployment, seven cross-region data copies, five DynamoDB restores, S3 restoration, Cognito identity recovery, SES regional verification, and end-to-end application tests produced repeatable scripts and evidence. The remaining operational items are SES production-access approval, hosted execution of the Trivy workflow, final screenshot insertion, and formal approval before any public DNS cutover.